SANJIVANI UNIVERSITY

Artificial Intelligence and Data Science

DEVOPS MINI PROJECT

Unit – 2 Mini Project

Student Record and Academic Management Platform

Student Name: RUSHIKESH DOND

PRN: 2125UDSM1023

Branch: Artificial Intelligence And Data Science

College: Sanjivani University

Subject: DevOps Mini Project

1. Agile Project Planning Report

Project: Student Record and Academic Management Platform

1.1 Business Problem and Product Understanding

The Student Record and Academic Management Platform is a web-based system for managing student records and academic information in a higher education institution. The platform covers student records, course management, attendance, marks and academic performance, authentication, notifications and reporting.

1.2 Agile Planning Approach

The project will be developed incrementally using Scrum. The complete product is divided into high-level Epics, which are further divided into User Stories. User Stories are prioritized in the Product Backlog, estimated using Story Points and delivered through development Sprints.

1.3 Project Objectives

Centralize student and academic information.

Provide role-appropriate access to users.

Improve attendance and academic record management.

Support marks, grades and result management.

Generate useful academic reports.

Provide notifications for important academic events.

Deliver a working product increment in every Sprint.

1.4 Project Constraints

Limited student-team development time.

Limited development resources.

Need for regular testing and integration.

Academic requirements may change after stakeholder feedback.

System security and role-based access must be considered.

2. Product Vision Document

2.1 Vision Statement

To develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration and reporting through a scalable web-based application.

2.2 Primary Users

Students

Faculty Members

Academic Administrators

Examination Cell Staff

IT Support Personnel

2.3 Business Benefits

Centralized access to academic information.

Reduced manual effort in academic administration.

Improved accuracy and consistency of records.

Faster attendance and result management.

Easier generation of academic reports.

Controlled access based on user roles.

2.4 Success Criteria

Core MVP features work as expected.

Authorized users can access only relevant functions.

Student, attendance and academic records are stored and retrieved correctly.

Reports can be generated from stored data.

Stakeholder feedback is positive and actionable.

3. Scrum Team Structure

The mini-project team will follow Scrum roles and responsibilities so that requirements, facilitation and development work remain clearly organized.

| Role | Responsibilities |
| --- | --- |
| Product Owner | Defines product requirements, prioritizes the Product Backlog, represents stakeholder interests and accepts completed work. |
| Scrum Master | Facilitates Scrum ceremonies, removes project impediments, supports collaboration and ensures Agile practices are followed. |
| Development Team | Designs the application, writes code, tests software, prepares documentation and demonstrates completed features. |

3.1 Student Team Allocation

| Team Member | Role / Responsibility |
| --- | --- |
| Bhavesh Jagtap | Project Coordinator / Product Owner |
| Team Member 2 | Scrum Master / Planning and Coordination |
| Team Member 3 | Development / UI and Backend |
| Team Member 4 | Testing / Documentation |

Additional team-member names can be entered according to the final team composition.

4. Project Epics

The complete application is organized into high-level functional modules called Epics.

Epic 1 – Student Management

Features:

Student Registration

Student Profile Management

Student Search

Student Update

Student Deletion

Epic 2 – Course Management

Features:

Add Course

Update Course

Assign Students

View Course Details

Epic 3 – Attendance Management

Features:

Record Attendance

View Attendance

Attendance Reports

Epic 4 – Marks and Academic Performance

Features:

Enter Marks

Update Marks

Calculate Grades

Generate Result Sheets

Epic 5 – Authentication and Security

Features:

User Login

Logout

Password Reset

Role-Based Access Control

Epic 6 – Notifications

Features:

Attendance Alerts

Examination Notifications

Result Notifications

Epic 7 – Reporting

Features:

Student Reports

Attendance Reports

Performance Reports

Course Reports

5. User Story Repository

| ID | Epic | User Story Title | User Story | Priority |
| --- | --- | --- | --- | --- |
| US-01 | Authentication | User Login | As a registered user, I want to log in securely so that I can access the appropriate dashboard. | High |
| US-02 | Student Management | Add Student | As an administrator, I want to add a student so that the student's academic record can be maintained. | High |
| US-03 | Student Management | Search Student | As an administrator, I want to search for a student so that I can quickly find a record. | High |
| US-04 | Student Management | Update Student | As an administrator, I want to update student information so that records remain current. | High |
| US-05 | Student Management | Delete Student | As an administrator, I want to delete a student record so that outdated records can be removed. | High |
| US-06 | Course Management | Add Course | As an administrator, I want to add a course so that available academic courses are maintained. | Medium |
| US-07 | Course Management | Assign Students | As an administrator, I want to assign students to courses so that course enrollment information is maintained. | Medium |
| US-08 | Attendance Management | Record Attendance | As a Faculty Member, I want to record student attendance so that attendance records remain accurate and updated. | High |
| US-09 | Attendance Management | View Attendance | As a student, I want to view my attendance so that I can monitor my academic participation. | High |
| US-10 | Marks and Performance | Enter Marks | As a Faculty Member, I want to enter marks so that student academic performance can be recorded. | Medium |
| US-11 | Marks and Performance | Calculate Grades | As the system, I want to calculate grades from marks so that results can be prepared consistently. | Medium |
| US-12 | Notifications | Attendance Alert | As a student, I want to receive attendance alerts so that I am informed about important attendance conditions. | Medium |
| US-13 | Reporting | Attendance Report | As an administrator, I want to generate an attendance report so that attendance can be reviewed. | Medium |
| US-14 | Reporting | Performance Report | As an administrator, I want to generate a performance report so that academic performance can be reviewed. | Low |

6. Acceptance Criteria Document

US-01 User Login

Acceptance Criteria:

Login page loads successfully.

Registered users can log in.

Invalid credentials display an appropriate error message.

Successful login redirects to the dashboard.

Session management functions correctly.

US-02 Add Student

Acceptance Criteria:

Required fields are validated.

Valid student details are saved.

Invalid or duplicate data is handled appropriately.

A success message is displayed after saving.

US-03 Search Student

Acceptance Criteria:

Search accepts relevant student information.

Matching records are displayed.

No-result searches are handled clearly.

US-04 Update Student

Acceptance Criteria:

Existing student data can be loaded.

Updated fields are validated.

Changes are saved successfully.

US-05 Delete Student

Acceptance Criteria:

A selected record can be identified.

Deletion requires confirmation.

The record is removed successfully.

US-08 Record Attendance

Acceptance Criteria:

Faculty can select a course.

Faculty can select a lecture date.

Faculty can mark attendance.

Attendance records are saved successfully.

Attendance reports can be generated.

US-10 Enter Marks

Acceptance Criteria:

Faculty can select a course or examination.

Marks can be entered for students.

Marks are validated.

Saved marks can be viewed later.

US-11 Calculate Grades

Acceptance Criteria:

Valid marks are processed.

Grades are calculated according to the configured grading rule.

The result is stored or displayed correctly.

US-13 Attendance Report

Acceptance Criteria:

Report data is generated correctly.

The report is readable.

Relevant attendance records are included.

7. Prioritized Product Backlog

| Backlog ID | Epic | User Story | Priority | Story Points |
| --- | --- | --- | --- | --- |
| PBI-01 | Authentication | User Login | High | 3 |
| PBI-02 | Student Management | Add Student | High | 5 |
| PBI-03 | Student Management | Search Student | High | 3 |
| PBI-04 | Attendance Management | Record Attendance | High | 5 |
| PBI-05 | Student Management | Update Student | High | 3 |
| PBI-06 | Student Management | Delete Student | High | 3 |
| PBI-07 | Course Management | Add Course | Medium | 3 |
| PBI-08 | Course Management | Assign Students | Medium | 5 |
| PBI-09 | Attendance Management | Attendance Report | Medium | 5 |
| PBI-10 | Marks & Performance | Enter Marks | Medium | 5 |
| PBI-11 | Marks & Performance | Calculate Grades | Medium | 5 |
| PBI-12 | Notifications | Attendance Alert | Medium | 3 |
| PBI-13 | Reporting | Performance Report | Low | 5 |
| PBI-14 | Dashboard | Academic Analytics | Low | 8 |

Prioritization is based on business value, user importance, technical dependencies and implementation complexity.

8. Story Point Estimation Sheet

Story Points are used to estimate relative effort and complexity. The team can use Planning Poker to collaboratively estimate User Stories.

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |
| 8 | Very Difficult |
| 13 | Highly Complex |

8.1 Estimated Backlog Summary

| Priority Level | Number of Items | Total Story Points |
| --- | --- | --- |
| High | 6 | 22 |
| Medium | 6 | 26 |
| Low | 2 | 13 |
| Total | 14 | 61 |

9. Sprint Planning Document

| Sprint | Sprint Goal | Sprint Backlog / Activities | Expected Deliverable |
| --- | --- | --- | --- |
| Sprint 1 | Authentication and Project Setup | Repository initialization; User registration; Login; Basic UI; Testing | Working authentication increment |
| Sprint 2 | Student Management | Add Student; Search Student; Update Student; Delete Student; Testing | Working student CRUD module |
| Sprint 3 | Course and Attendance Management | Add Course; Assign Courses; Record Attendance; View Attendance; Attendance Reports | Working course and attendance module |
| Sprint 4 | Marks, Notifications and Reporting | Enter Marks; Calculate Grades; Attendance Alerts; Academic Reports; Integration Testing | Integrated academic management increment |

9.1 Sprint Execution Process

Select prioritized User Stories.

Confirm Sprint Goal.

Estimate and assign work.

Develop and test the selected features.

Update Scrum Board during execution.

Demonstrate the completed increment in Sprint Review.

Record improvements in Sprint Retrospective.

10. Scrum Board

The Scrum Board is used to visually monitor the progress of User Stories through the workflow.

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Login | Add Student | Search Student | Reports | Project Setup |
| Course | Record Attendance | Notifications | Grade Calculation | Sprint 1 |
| Academic Analytics | Enter Marks | Update Student | Attendance Module | — |

10.1 Board Workflow

Backlog → To Do → In Progress → Testing → Completed

The team updates the board throughout Sprint execution so that pending work, active work, testing and completed work remain visible.

11. Simulated Scrum Ceremonies

11.1 Sprint Planning

The team selects User Stories from the Product Backlog, estimates their effort and defines a Sprint Goal. Only work that the team expects to complete within the Sprint should be selected.

11.2 Daily Scrum

Each team member answers the three standard questions:

What did I complete yesterday?

What will I do today?

What challenges or impediments am I facing?

11.3 Sprint Review

The team demonstrates completed software features and collects stakeholder feedback. Feedback is used to update or reprioritize future backlog items.

11.4 Sprint Retrospective

The team discusses:

What went well?

What challenges occurred?

What improvements should be implemented in the next Sprint?

12. Agile Framework Comparison Report

| Framework | Main Focus | Suitability |
| --- | --- | --- |
| Scrum | Sprints, defined roles, backlog and ceremonies | High – suitable for this structured student mini-project. |
| Kanban | Continuous flow and visual work management | Medium – useful for task tracking but less aligned with Sprint-based deliverables. |
| Extreme Programming (XP) | Engineering practices, testing and frequent feedback | Medium – useful for improving software quality. |
| Lean Development | Reducing waste and maximizing value | Medium – useful as a supporting approach. |
| Large Scale Scrum (LeSS) | Scaling Scrum across multiple teams | Low – unnecessary for a small student team. |
| SAFe | Enterprise-scale Agile coordination | Low – excessive for this project scope. |
| Scrum@Scale | Coordination of multiple Scrum teams | Low – not required for a single mini-project team. |

12.1 Recommended Framework

Scrum is recommended for the Student Record and Academic Management Platform because the project can be divided into Sprints with clear goals, a prioritized Product Backlog, defined Scrum roles and regular review and retrospective activities.

13. Project Timeline and Release Roadmap

| Phase | Planned Work | Output |
| --- | --- | --- |
| Phase 1 | Agile planning and Product Vision | Product Vision and initial scope |
| Phase 2 | Scrum roles, Epics and User Stories | Epic and User Story repository |
| Phase 3 | Acceptance Criteria and Product Backlog | Prioritized and estimated backlog |
| Phase 4 | Sprint 1 – Authentication | Authentication increment |
| Phase 5 | Sprint 2 – Student Management | Student management increment |
| Phase 6 | Sprint 3 – Course and Attendance | Course and attendance increment |
| Phase 7 | Sprint 4 – Marks, Notifications and Reports | Integrated feature increment |
| Phase 8 | Testing, Sprint Review and Retrospective | Final demonstration and improvements |

13.1 Release Roadmap

Release 1 (MVP): Authentication, student registration and student record management.

Release 2: Course and attendance management.

Release 3: Marks, grades, notifications and academic reporting.

Final Release: Integrated, tested and documented mini-project.

14. Burndown Chart Plan

A Sprint Burndown Chart can be maintained by recording the remaining Story Points at the end of each Sprint day. The expected trend is a gradual decrease from the committed Sprint workload to zero at Sprint completion.

| Sprint | Planned Story Points | Target at Completion |
| --- | --- | --- |
| Sprint 1 | 14 | 0 |
| Sprint 2 | 14 | 0 |
| Sprint 3 | 15 | 0 |
| Sprint 4 | 18 | 0 |

The team should update actual remaining work during each Daily Scrum and use the chart to identify delays early.

15. Sprint Review Report Template

| Item | Details |
| --- | --- |
| Sprint Reviewed | Sprint ______ |
| Sprint Goal | ____________________________________________ |
| Completed User Stories | ____________________________________________ |
| Demonstrated Features | ____________________________________________ |
| Stakeholder Feedback | ____________________________________________ |
| Accepted Work | ____________________________________________ |
| Incomplete Work | ____________________________________________ |
| Action for Next Sprint | ____________________________________________ |

15.1 Review Outcome

The Sprint Review should confirm which completed features meet their Acceptance Criteria and capture stakeholder feedback for future backlog refinement.

16. Sprint Retrospective Report

| Area | Team Observation |
| --- | --- |
| What went well | ____________________________________________ |
| What did not go well | ____________________________________________ |
| Main challenges | ____________________________________________ |
| What should be improved | ____________________________________________ |
| Action items for next Sprint | ____________________________________________ |

The retrospective is used for continuous improvement in team collaboration, planning, development, testing and communication.

17. Final Agile Documentation Checklist

Agile Project Planning Report

Product Vision Document

Scrum Team Structure

Scrum Roles and Responsibilities Document

Epic Documentation

User Story Repository

Acceptance Criteria Document

Prioritized Product Backlog

Story Point Estimation Sheet

Sprint Planning Document

Sprint Backlog

Scrum Board

Burndown Chart

Sprint Review Report

Sprint Retrospective Report

Agile Framework Comparison Report

Project Timeline and Release Roadmap

Complete Agile Documentation

Conclusion

This Unit-2 Agile mini-project converts the Student Record and Academic Management Platform into a structured Agile development plan. The project is divided into Epics and User Stories, each with measurable Acceptance Criteria. The Product Backlog is prioritized and estimated using Story Points, and the work is planned across multiple Sprints. Scrum ceremonies, the Scrum Board, Burndown Chart, Sprint Reviews and Retrospectives provide a practical framework for iterative development and continuous improvement.